## Slide 1
Review and Approval Process for Studies
Mary-Lynn Cummings
Director, Capital & Space Planning
February 13, 2020

## Slide 2: GOALS
Introduce flexibility in the approvals process for studies $10,000-$99,999
Identify requirements specific to space studies

## Slide 3: Why PAR Flexibility?
Encourage and incentivize unit planning
Desired outcomes:
  More informed capital budgets and capital plans
  More accurate PARs when project advances
    Fewer instances of high estimated budgets that lock up funds
    Fewer instances of project budget variance PARs when estimated budgets too low
  Use our limited funds to execute the highest priority work

## Slide 4: General Guidelines for Studies
Studies should be used to inform overall scope & budget
Not all projects require a study phase – decision related to:
  overall size of the project
  assessment of risk
  nature of the fund sources
  project context
  timeline
Studies for needs or projects > $250,000 that are not in the current or upcoming one-year capital budget will be evaluated for urgency
  Does the project address a compliance, safety, or other risk-related need?
  Does the project comply with funding guidelines?
  Studies deemed “non-urgent” – may be deferred until capital planning requirements satisfied

## Slide 5: General Guidelines for Studies
Non-maintenance projects > $2M or those with high complexity or sensitive context may need to be presented to the Provost Capital Planning Group (PCPG) for discussion before proceeding through approvals
  Consider in project schedule
Studies for maintenance projects and projects expected to be <$2M without significant campus impact or complexity can typically proceed directly to determination of whether a PAR is needed without review by PCPG
  But don’t presume

## Slide 6: Study Approval Process (When is a PAR required?)
Past Process
“The PAR should be initiated at the first phase at which it is understood that total project costs will exceed the PAR dollar threshold unless the phase is a feasibility or concept study costing under $10,000.”
Therefore: All studies > $10,000 required a PAR
Current Process
Cost of Study <$10,000
PAR Not Required
Cost of Study > $100,000
PAR is Required
Cost of Study $10,000-$99,999 & Project is Planned
Study will inform work that is intended to occur and that will likely exceed the PAR threshold when it does occur.
PAR is Required
Cost of Study $10,000-$99,999 & Project is Uncertain
Scoping and/or budgeting developed in study will inform longer-range plans, priorities, and true feasibility (e.g., Is it even possible? How urgent is this?).
Need for PAR will be Evaluated

## Slide 7: Evaluating the Need for a PAR (Studies $10,000-$99,999 with uncertain future work)
Unit/College submits a Project Intake Request (PIR) with a Project Type of “Planning/Study”
The AVP for E&PA, the UA, the AVP for FM & CCF and the Director of Capital and Space Planning* will consult and determine if:
1) The request needs to be recommended for presentation to the Provost Capital Planning Group prior to an authorization to proceed, or
2) Will decide whether the study requires a PAR or not, or
Considerations may include:
Is this a maintenance study?
Is this an academic program/space change study?
What is the study intended to inform?
Will the result of the study lead to a capital project? If so, is the capital project already an understood need or is it emergent?
3) The Director of Capital and Space Planning may recommend vetting the study with the Vice Presidents for Budget & Planning and Facilities & Campus Services during regular, monthly Provost Capital Planning Group or CF&PC preparatory meetings or through ad hoc consultation.
Accepted Variation:
Unit presents need/business case for study at end of regular PAC meeting & then submits PIR reflecting direction from that discussion
*Consultations regarding whether PARs are required for studies, and whether any additional approval steps need to occur, typically occur at the end of regular agenda items at monthly PAC meetings. These dates are predictable, widely published, and fit into the pacing of the monthly approval cycles.
Under 1 and 2, the final decision comes from the AVP E&PA and the Director of C&SP – these two have signature authority under Policy 4.2 and delegations from the VPs
Direction from the Vice President for Budget & Planning regarding the approval process is final as the study approval process is ultimately with the Provost or the EVP/CFO (for maintenance projects).

## Slide 8: Evaluating the Need for a PAR (Studies $10,000-$99,999 with uncertain future work)
Unit/College submits a Project Intake Request (PIR) with a Project Type of “Planning/Study”
The Sr Director for E&PM, the UA, the Sr. Director for CCF and the Director of Capital and Space Planning* will consult and determine if:
1) The request needs to be recommended for presentation to the Provost Capital Planning Group prior to an authorization to proceed, or
2) Will decide whether the study requires a PAR or not, or
Considerations may include:
Is this a maintenance study?
Is this an academic program/space change study?
What is the study intended to inform?
Will the result of the study lead to a capital project? If so, is the capital project already an understood need or is it emergent?
3) The Director of Capital and Space Planning may recommend vetting the study with the Vice Presidents for Budget & Planning and Facilities & Campus Services during regular, monthly Provost Capital Planning Group or CF&PC preparatory meetings or through ad hoc consultation.
Accepted Variation:
Unit presents need/business case for study at end of regular PAC meeting & then submits PIR reflecting direction from that discussion
*Consultations regarding whether PARs are required for studies, and whether any additional approval steps need to occur, typically occur at the end of regular agenda items at monthly PAC meetings. These dates are predictable, widely published, and fit into the pacing of the monthly approval cycles.
Under 1 and 2, the final decision comes from the AVP E&PM and the Director of C&SP – these two have signature authority under Policy 4.2 and delegations from the VPs
Direction from the Vice President for Budget & Planning regarding the approval process is final as the study approval process is ultimately with the Provost or the EVP/CFO (for maintenance projects).

## Slide 9: Considerations
Exception from a PAR is a privilege, not a right
Privilege of vetting outside the PAC meeting context is narrowing
Project should be planned (scheduled) assuming a PAR is required
The request for an exception:
  Should be provided in writing or in person at the PAC meeting
  Needs to be led by the project “customer” – not the PM!
The decision is subjective and will be informed by overall context (including politics)  therefore unpredictable
Decision is not weighted by urgency/schedule challenges
  Units should forecast projects, consider study time in overall project development timeline

## Slide 10: Studies without PARs – Work Advances to Require a PAR
1st PAR includes reference to study
When it occurred
How much it cost
How it was funded (including account number)
Work occurs within about a year, the estimated total project cost includes the study cost as well as the cost going forward
If the work occurs more than a year after the study is completed, then the estimated total project cost does not need to include the study cost going forward
The authorization request is for the cost going forward (not the study cost)
In order to properly capitalize the asset:

## Slide 11: Guidelines for Space Needs Studies
Approved by CF&PC, 9/26/11
Revision approved by Space Use Advisory Committee, 3/28/19
  Minor changes: Names of units/titles, clarity of text, incorporation of Design Standard 013000, Space Programming Requirements
Ties to six-step process for unit master plans but acknowledges that studies can stand alone
Document only comments on first three steps of six-step process
    College/Division Profile
    Assessment of Existing Program and Space Utilization
    Analysis of Space Needs Based on Strategic Vision
    Facilities Existing Condition Assessment
    Space Study/Facilities Renovation Plan Concept Alternatives
    Space Study/Facilities Renovation Plan Final Recommendation

## Slide 12: Guidelines for Space Needs Studies – Summary of Process
Required for studies that exceed the PAR threshold
  Best practice for lower cost studies
Space Planning & UA consult with units during annual development of the capital plan to recommend cases in which a space study could inform capital projects/plans
Unit meets with the SUAC to review the study plan before the PAR is fully approved
  Issues unit wishes to resolve
  SUAC informs broader context
The meeting with SUAC is integral to the project approval process
Space needs studies will have cross-functional working groups
Unit meets with SUAC at end of study for report, recommendations, implications, and discussion of next steps

## Slide 13: Resources
Space Planning Resources
http://dbp.cornell.edu/home/offices/space-planning/resources/
When is a PAR Required?
https://fcs.cornell.edu/when-par-required