## Slide 1: Project Management – Professional Development Series
Facilities and Campus Services
Engineering and Project Management
April 14, 2020

## Slide 2: Project Status Update (PSU) Process (v1.0)
Timeline
  April 2019: Pilot Phase
  June 2019: Go Live – Monthly
  September 2019: Guidance Doc.
Feedback
  “…helped streamlined the update process…”
  “…has improved project reporting...”
  “… a need to emphasize key data points…”
Next Steps – Refine PSU Format
  Key Data Points
  Consistency
  Reporting
Success!
Notes: Audience:
Who is this for?
Stakeholders, Project Directors, and Administration
Goal of the Project Status Update is to fully inform the project directors / Executives and Stakeholders of your project's status and overall direction without having to get involved themselves.
Directors/Stakeholders should be able to read the project status without having to reach out to the PM directly to find out where things are. A project manager is to create clarity from confusion for the project team and for management. Essentially, the task of a project status update is one of analysis and communication.
Minor tweaks to improve the tool for the Project Managers
Project Phase: Added to the Process Page:
Previous Months Update is Shown for PM to provide consistency from month to month:
Monthly PSU push has been established from our PM admin to provide a consistent reminder to update the status of our projects.
Colleges and Unit PM Centers have adopted the process to help with their reporting.

## Slide 3: Project Status Update (PSU) Process (v2.0) Construction Impact on Operations
Refinement of Monthly Project Status Update –
  Process & Expectations
    Monthly PSU & Schedule Updates
  Key Data Points
    Data Field Added - Project Phase
  Consistency & Reporting
    Colleges & Units adopted practice
Opportunity: Partner w/ FM & OUA
  Leverage PSU Process – Improve Campus
  Communication
    “Summer Operations” - Impacts
Timeline:
  April/May 2020: Pilot Phase
  Summer 2020: Guidance Doc.
Notes: Audience:
Who is this for?
Stakeholders, Project Directors, and Administration
Goal of the Project Status Update is to fully inform the project directors / Executives and Stakeholders of your project's status and overall direction without having to get involved themselves.
Directors/Stakeholders should be able to read the project status without having to reach out to the PM directly to find out where things are. A project manager is to create clarity from confusion for the project team and for management. Essentially, the task of a project status update is one of analysis and communication.

## Slide 4: Construction Phase Impact Statement
Purpose & Need:
  Project Specific Info.
    Schedule Information
    Project Limit Lines
  Share with Campus Community
Consistent Deliverable (PDF):
  Project Details Page
  Project Status Update
  Project Schedule Module
  Annotated Image
Notes: e-Builder Mail Merge
  Project Details Page
    Project Name
    Project Manager
    eBuilder number
    Project Phase
  Project Status Update
    Impact Statement
  Project Schedule Module
    Construction Begins
    Construction Finishes
  Annotated Image
  - Google Earth

## Slide 5: Workflow: Project Status Update (v1.0) vs. (v2.0)
Project Status Update (v 1.0)
  -Schedule
  - Budget
  - Milestones
  - Key Issues
Project Status Update (v 2.0)
  ADDED
  Construction
  Phase Impact
  Statement

## Slide 6: Process & Expectations:
Process – PSU
  Added Impact Statement Field
Expectations – Update with monthly PSU
  Impact Statement (Optional)
  Schedule (Construction Phase) Updated
  Annotate Map with proposed contact limit lines

## Slide 7: Automation –
eBuilder Mail Merge
  Pull project data
  Create deliverable
eBuilder Notification
  Document Saved in eBuilder File Structure
  Message sent to OUA
ARC GIS – MAPs
  Link project data to Map

## Slide 8: ArcGIS – Construction Impact Map
Notes: Audience:
Who is this for?
Stakeholders, Project Directors, and Administration
Goal of the Project Status Update is to fully inform the project directors / Executives and Stakeholders of your project's status and overall direction without having to get involved themselves.
Directors/Stakeholders should be able to read the project status without having to reach out to the PM directly to find out where things are. A project manager is to create clarity from confusion for the project team and for management. Essentially, the task of a project status update is one of analysis and communication.