## Slide 1
Pre-Qualified
Academic Facility Rehabilitation (PQ-AFR)
Design Services

## Slide 2: PQ-AFR
Goal: Streamline project delivery, especially in support of new faculty hires
Issued RFQ for Academic Facilities Renovations Design Services for repair, rehabilitation, renovation, and improvement of University faculty offices, classrooms and research and teaching laboratory facilities.
Competitive selection process, pre-qualified four consultants:
  Ashley McGraw Architects
  Chiang O’Brien Architects
  Richard McElhiney Architects
  SWBR Architects
Notes: The projects are predominantly for new faculty hires and programs that would consist of research and instructional labs (computational and wet labs), classrooms, office space and other interior renovations necessary for the seamless continuation of programs.

## Slide 3: PQ-AFR
Academic Facilities Renovation
Total project budget less than $2M
  Amount includes design, construction, FFE, etc.
  Projects will vary in size and complexity; however, all will have an accelerated timeline as many will support new faculty hires
  This is for use on Cornell Funded projects only, NOT FOR STATE FUNDED PROJECTS
Projects will be distributed equitably among the qualified Consultants
  Facilities Contracts will track usage, distribution
  You may request a specific consultant; include the justification in your Project Intake Request

## Slide 4: Project Parameters
This is a fast track process; Consultants will have one week to provide the fee proposal.
It is expected that a Contract or Letter of Intent will be issued within one week of receipt of proposal.
It is expected that a PAR will either be approved or in process prior to the RFP being sent out.

## Slide 5: Process
Request to use PQ-AFR in your PIR
Once request is approved and PAR is in process:
  Use the RFP form for PQ-AFR
  Edit the appropriate Contract for the project
  Send the RFP, edited Contract and any attachments to the Facilities Contracts mailbox for review and issuance to the Consultant.

## Slide 6: Process
Once reviewed, Facilities Contracts will issue the RFP to the selected Consultant
  FC will send the RFP, Contract, attachments and a Fee Breakdown that has the agreed hourly rates and subconsultants already filled in.
  RFI’s will still be required and go through Facilities Contracts mailbox and an RFI Log will be required.

## Slide 7: Process
Once the response is received, the PM should review and negotiate if necessary (# of hours, etc.)
When entering the CRP, for the Commitment type select “PQ_AFR”
The Contract and Design process is the same as normal form this point forward
A guidance document is being finalized and will be available in the eBuilder Resources and PM Checklist

## Slide 8: Questions?