## Slide 1: Project Management – Professional Development Series
Facilities and Campus Services
Engineering and Project Management
April 14, 2021

## Slide 2: Project Status Update (PSU) & Construction Impact on Operations
Monthly Project Status Update – GDoc
  Process & Expectations
  Key Data Points – Construction Impact
  Consistency & Reporting
Partnership & Communication
  Leverage PSU Process:
    Improve Campus Communication
Timeline:
  Spring/Summer 2020: Roll out
  Spring 2021: Guidance Doc: Further Guidance & Examples
Notes: Audience:
Who is this for?
Stakeholders, Project Directors, and Administration
Goal of the Project Status Update is to fully inform the project directors / Executives and Stakeholders of your project's status and overall direction without having to get involved themselves.
Directors/Stakeholders should be able to read the project status without having to reach out to the PM directly to find out where things are. A project manager is to create clarity from confusion for the project team and for management. Essentially, the task of a project status update is one of analysis and communication.

## Slide 3: Workflow: Project Status Update & Construction Impact Statement

## Slide 4
PSU & Impact Statement
  Who is the audience?
  What key Data?
  Why is it important?
  How are expectations met?
  When is it required?
  Tips & Examples:
Project Status Update (PSU) & Construction Impact on Operations

## Slide 5: Construction Impact Statement – eBuilder
Expectations – Update with monthly PSU
  Impact Statement (Optional – Update impact when known through the design process)
    Add Sketch to eBuilder to the Process
  Schedule (Construction Phase) Updated
  Annotate Map with proposed contact limit lines

## Slide 6: Construction Phase Impact Statement - GIS
Communication:
  Project Specific Info.
    Schedule Information
    Project Limit Lines
  Share with Campus Community
Consistent Deliverable (PDF):
  Project Details Page
  Project Status Update
  Project Schedule Module
  Annotated Image
Notes: e-Builder Mail Merge
  Project Details Page
    Project Name
    Project Manager
    eBuilder number
    Project Phase
  Project Status Update
    Impact Statement
  Project Schedule Module
    Construction Begins
    Construction Finishes
  Annotated Image
  - Google Earth
eBuilder Mail Merge
  Pull project data
  Create deliverable
eBuilder Notification
  Document Saved in eBuilder File Structure
  Message sent to OUA
ARC GIS – MAPs
  Link project data to Map

## Slide 7: Summer Operations
-Large and Small Facility Projects
-Transport and Utility Projects
-Municipal Projects
Notes: Disruptions from projects including to flow of vehicular and pedestrian traffic, staging and other effects highlighted

## Slide 8
Frank popowitch
GIS & Data Manager
Campus Planning Department
Cornell University
125B Humphreys Service Building
Ithaca, NY 14853-3701
Ph: (607) 254-1374
E-mail: fmp8@cornell.edu
Questions about the Map:
Please submit map updates by May 1