## Slide 1: PROJECT APPROVAL REQUEST (PAR)
A refresher on Source and Use template preparation
October 21, 2021

## Slide 2: THE BRIEF AGENDA
The Project Approval Request (PAR) Instructions
Capital Source and Use Template
Use Case – Example – North Campus Residential Expansion

## Slide 3: History
Entries across campus were inconsistent
No supporting instructions for reference
Missing the holistic view of a project
Need for minor format changes to enhance the review process
Notes: Division of Budget and Planning, IPP, DFA and Debt Services met in an effort to streamline the current processes in place.

## Slide 4: The Project Approval Request (PAR) Instructions
Four page document rich in definitions and tools for support
Provides guidance on the proper entry of the Source and Use template
Breaks down the role of the Project Manager and the Finance Manager
Notes: The Capital Source and Use template is created with the first project approved and updated at each subsequent project approval.
The template, is used to describe:
The funding sources (where the money is coming from)
The timing of need of these sources (coordinated with the expected dates of authorization)
The Expected timing of expenditures, when is the money going out the door
Encourage that this entire process be a collaborative effort between both the Finance Managers and the Project Manager
Designed the new lay out for the Capital Source and Uses template, to show four key sections which I will review next

## Slide 5: Project Funding (through this PAR)
Section 1: Project Funding (through this PAR)
Identifies how the project will be funded
  Current Request (i.e. “this PAR”)
  Previous Request (i.e. “to-date”)
  Place associated account numbers and dollar amounts next to the appropriate funding source.
  Bolded Funding Sources (Gifts In Hand), represent calculated fields
This section should be filled out by the Finance Manager(s).
Notes: If you are entering data for any PAR other than the first PAR in a sequence, then you must build upon the information from all prior PARs.
Asking that the Finance Managers enter in the associated account numbers and dollar amounts next to the appropriate funding source.
Finance Managers are not limited to one line per source. If multiple lines are needed for entry, please add them in. The template will remain in Excel.
Format Changes:
Project Name
Adjusted the math, so it now reads down

## Slide 6: The Project Approval Request (PAR) Instructions
Should be referenced when completing Section 1: Project Funding (Through this PAR) of the Source and Use Template.
Notes: The Capital Source and Use template is created with the first project approved and updated at each subsequent project approval.
The template, is used to describe:
The funding sources (where the money is coming from)
The timing of need of these sources (coordinated with the expected dates of authorization)
The Expected timing of expenditures, when is the money going out the door
Encourage that this entire process be a collaborative effort between both the Finance Managers and the Project Manager
Designed the new lay out for the Capital Source and Uses template, to show four key sections which I will review next

## Slide 7: The Project Approval Request (PAR) Instructions
Funding source definitions continued
Notes: The Capital Source and Use template is created with the first project approved and updated at each subsequent project approval.
The template, is used to describe:
The funding sources (where the money is coming from)
The timing of need of these sources (coordinated with the expected dates of authorization)
The Expected timing of expenditures, when is the money going out the door
Encourage that this entire process be a collaborative effort between both the Finance Managers and the Project Manager
Designed the new lay out for the Capital Source and Uses template, to show four key sections which I will review next

## Slide 8: The Project Approval Request (PAR) Instructions Transfer Guidance
When transferring funds into capital project accounts, transactions must include the proper KFS Project Code
Using the Sub-Fund Group Code for the funding source, use the table to determine the proper Project Code.
Notes: The Capital Source and Use template is created with the first project approved and updated at each subsequent project approval.
The template, is used to describe:
The funding sources (where the money is coming from)
The timing of need of these sources (coordinated with the expected dates of authorization)
The Expected timing of expenditures, when is the money going out the door
Encourage that this entire process be a collaborative effort between both the Finance Managers and the Project Manager
Designed the new lay out for the Capital Source and Uses template, to show four key sections which I will review next

## Slide 9: The Project Approval Request (PAR) Instructions Transfer Guidance Continued
Notes: The Capital Source and Use template is created with the first project approval and updated at each subsequent project approval.
The template, is used to describe:
The funding sources (where the money is coming from)
The timing of need of these sources (coordinated with the expected dates of authorization)
The Expected timing of expenditures, when is the money going out the door
Encourage that this entire process be a collaborative effort between both the Finance Managers and the Project Manager
Designed the new lay out for the Capital Source and Uses template, to show four key sections which I will review next

## Slide 10: Timing of Estimated Total Project Budget Funding Sources
Section 2: Timing of Estimated Total Project Budget Funding Sources
Input the estimated timing of need for funding in hand
Funding Sources are required to be committed (i.e. in-hand) at the time of circulation of the PAR for each phase.
Timing should reflect each expected value and the fiscal year during which the PAR is expected to circulate
This section should be filled out by the Finance Manager(s).
Notes: Section two highlights the full project budget from a funding perspective.
It is inclusive of any previous, current and future request.

## Slide 11: Timing of Estimated Total Project Expenditures
Section 3: Timing of Estimated Total Project Expenditures
Input the estimated timing of the cash flow of expenditures over the project life, that is when the spending is anticipated
It is not required that fiscal years align with the funding source commitments as long as funding is committed before it is expended.
Fiscal Year Surplus/Deficit line calculates any differences between the estimated project funding sources and project expenditures.
This section should be completed by the Project Manager.
Notes: Project Managers should complete this section and review this section as each phase of a project is presented for approval.

## Slide 12: Project Contact Information
Section 4: Project Contact Information
Enter Name, Net ID and Phone Number of both the Unit Finance Manager and the PAR Finance manager responsible for funding the project
Contact for Transfer of Funds: Individual responsible for authorizing the transfer of funds.
Backstop Funding Source: An alternative funding source to be used, if and only if the funding sources outline in the PAR worksheet are unavailable or depleted.
This section should be completed by the Finance Manager(s).
Notes: Contact for Transfer of Funds: Plant accounting will continue to process KFS transfer eDocs
Organization Code, does contain a drop down menu identifying the appropriate Organization name that will occupy or steward the asset.

## Slide 13: Example – North Campus Residential Expansion
Project Information
Capital Budget Project Name: North Campus Residential Expansion
LV Capital Budget Number: 0010
Capital Budget: $250,000,000 - $329,450,000
Funding Sources: Unit Funding and Debt Financing
Project Phases:
  Phase 1 - Project Plan and Conceptual Design
  Phase 2 – Design and Construction
  Phase 3 - Project Budget Variance
Notes: Contact for Transfer of Funds: Plant accounting will continue to process KFS transfer eDocs
Organization Code, does contain a drop down menu identifying the appropriate Organization name that will occupy or steward the asset.

## Slide 14: Example – North Campus Residential Expansion
Phase 1: Project Plan and Concept Design
Notes: Contact for Transfer of Funds: Plant accounting will continue to process KFS transfer eDocs
Organization Code, does contain a drop down menu identifying the appropriate Organization name that will occupy or steward the asset.

## Slide 15: Example – North Campus Residential Expansion
Phase 2: Design and Construction
Notes: Contact for Transfer of Funds: Plant accounting will continue to process KFS transfer eDocs
Organization Code, does contain a drop down menu identifying the appropriate Organization name that will occupy or steward the asset.

## Slide 16: Example – North Campus Residential Expansion
Phase 3: Project Budget Variance
Notes: Contact for Transfer of Funds: Plant accounting will continue to process KFS transfer eDocs
Organization Code, does contain a drop down menu identifying the appropriate Organization name that will occupy or steward the asset.

## Slide 17: Resources and Support
PAR Instructions:
  https://dbp.cornell.edu/home/offices/university-budget-office/additional-resources/
Capital Planning Help EGA: cp-help@cornell.edu
Notes: Contact for Transfer of Funds: Plant accounting will continue to process KFS transfer eDocs
Organization Code, does contain a drop down menu identifying the appropriate Organization name that will occupy or steward the asset.

## Slide 18
Questions?