## Slide 1: Pre-Bid Meetings
Facilities Contracts

## Slide 2: Pre-Bid Meeting/Walkthroughs *Below is subject to current University Policy
Pre-Bid may be held in person and via Zoom
  Note: A Zoom is required for all meetings
In person walkthroughs are allowed for all projects
  You need to follow Cornell University COVID guidelines
  Allow time for contractors to get to the job site
  Virtual walkthroughs using pre-recordings are also an option
The bid documents have been updated in eBuilder to reflect this change
When providing a location to meet, ensure that it is easy to find so those unfamiliar with campus are able to locate it
  i.e. outside main entrance, or in a main lobby
Notes: Because walkthroughs will take place immediately after the meeting, you will coordinate at the end of the meeting what time to meet
The most updated documents are in eBuilder, please use them!
Refer to the COVID.Cornell.edu website for updates

## Slide 3: Pre-Bid Meeting Agenda
Facilities Contracts starts and facilitates the meeting
eBuilder Group representative reviews any Bid Module updates
The PM/AE reviews the Scope of Work
  Any Drawings or documents should be shared via zoom so everyone can view them
Contractor questions
  Note: If you don’t know the answer, state that you will answer it via Addendum
If conducting a walkthrough, share where and when to meet at the site
Notes: PM should coordinate with the AE if they will attend via Zoom or in person
Contracts may interrupt to say that these questions will be answered via Addendum

## Slide 4: Tips for a successful meeting
Know ahead of the meeting if the AE or the PM will be sharing the documents via Zoom
Speak clearly and towards the speaker on the table so those on the Zoom can hear
If stakeholders attend the meeting, share with them beforehand that if they have any comments/questions they should connect with the PM offline
Any handouts provided during the meeting need to be provided in an Addendum
Any questions asked during the meeting and walkthrough need to be put on an RFI Log and answered via Addendum
Remember our goal is to keep a fair and equitable bid process, in accordance with University Policy 3.25
Notes: There are several reasons for this, we are presenting a united front as Cornell
Note that masks tend to muffle the voice so be sure to speak up
Take note of how the room is setup to locate the speaker

## Slide 5: Questions?
Feel free to reach out to the Contracts Office if you have any questions