## Slide 1: SOLICITATION PERIOD
Best Practices
Presented by Facilities Contracts

## Slide 2: What is the Solicitation Period?
The timeframe from when a Proposal or Bid goes out to Contractors/Consultants until the Contract is awarded.
All procurements have a Solicitation Period.
This also covers the period prior to the solicitation being sent out by FC Office.

## Slide 3: Solicitation Period Processes
There should never be any contact with any Contractor or Consultant during the Solicitation Period except through the Bid Module or Facilities Contracts Mailbox
Notes: Unless it is self pricing

## Slide 4: Solicitation Period Processes: Bids
Prior to Bids being issued, PM’s may contact firms to gauge interest – Best Practice is to keep a record of all contacts whether electronic or phone.
During the Bid Period the only contact with bidders is to be through FC Bid Module (or FC email if State). FC issues all Addenda which includes RFI Logs*.
Once the Contractor is determined the PM is to conduct a Scope Validation.
Bids are not negotiated – if a Bid is high or another issue a Post Bid Bulletin will be reviewed and issued by FC.
Notes: Contact for interest should be brief and only speak to type of project, should not be going into detail
Contact during the bid period for State Projects – FC mailbox should be copied on all emails
PM’s should remind Consultants that they are not to have contact with bidders as well
NOTE: Cornell Funded Projects the Low Base Bid is the awarded Contractor and
Scope Validation is performed with the low bidder prior to Contract Award
Post Bid Bulletins will be presented on in the future by FC

## Slide 5: Solicitation Period Processes: RFP’s
Prior to RFP’s being issued, PM’s may contact firms to gauge interest – Best Practice is to keep a record of all contacts whether electronic or phone.
All RFP’s are issued through Facilities Contracts*.
Once the RFP has been issued, all correspondence is conducted through the FC mailbox, this includes RFI Logs.
Proposals received will be uploaded to eBuilder.
PM shall review all proposals and fees and are able to negotiate the hours/costs with the chosen Consultant.
PM shall contact all proposers to advise whether they have been awarded the project.
Notes: Contact for interest should be brief and only speak to type of project, should not be going into detail
No matter what size/amount the RFP is, FC issues

## Slide 6: Solicitation Period Processes: Other
IDIQ, Blanket, Self Pricing, and other processes that are conducted by PM’s should still follow the best practices.
Self Pricing and IDIQ’s – PM takes the lead however FC must be copied on all correspondence.
Initiating a new IDIQ or Blanket via an RFP and any changes to the Contract will be through FC.
Notes: IDIQ is commissioning, testing, etc.

## Slide 7: Questions?
Please feel free to contact Facilities Contracts with any questions you may have at
facilitiescontracts@cornell.edu