## Slide 1
Project Management – Professional Development Series
Facilities and Campus Services Engineering and Project Management
April 26, 2022

## Slide 2: Contract Processes in eBuilder
Best Practices
RFP Attachments and Issuing
Notes: Donna explained the new RFP process in eB
This process concludes with Contracts issuing RFP via email after which the process is managed through the Facilities Contracts inbox NOT eB.

## Slide 3: Purpose
Facilities Contracts requires that all RFP documents are attached. The entire RFP process is managed by Facilities Contracts to ensure that a fair and equitable process is followed.

## Slide 4: Naming Conventions
Request for Proposal
  RFP_Project Number_Type of Service
    E.g., RFP_00005_AEFullDesign
Design Agreement
  Agreement_Project Number_Type of Service
    E.g., Agreement_00005_Precon
All attachments should be clearly labeled
  Document name MUST match what is listed in the RFP
  Note: Contracts will attach required State Forms
Notes: When uploading documents into the eB process it is critical to follow naming conventions
-Item 8. Attachments in the RFP must list all attachments with the same name as the documents that the PM provides

## Slide 5: Issuing RFPs and RFI Responses
Facilities Contracts issues all RFPs from FC mailbox with all attachments
  BCC’s the PM
All RFI’s must go through the FC mailbox
All RFI Logs are issued by Facilities Contracts
Reminder – all communications during the solicitation period must go through Facilities Contracts
Notes: If PM receives any RFIs during the solicitation period they should forward to FC
This is part of a fair and equitable process

## Slide 6: Receipt of Proposals
Proposals are submitted to the FC mailbox
Contracts uploads Proposal(s) to eBuilder in the 06.01.01 Folder
Contracts will notify PM that Proposals have been uploaded via email
PMs must notify all consultants of the selection results
*Projects that require a separate Fee Proposal; they will not be uploaded until Contracts has received a completed technical matrix
Notes: Facilities Contracts reviews for any missing requirements
Will also attach RFP, attachments, and RFI logs

## Slide 7: Contract Acknowledgment Form Exceptions
PM must check if the Contract Acknowledgement Form included any Contract Exceptions
  If yes, then notify FC
  FC will handle all negotiations
PM should never reach out to consultant directly regarding exceptions
Notes: This is to ensure that the proper procedures are followed

## Slide 8: Questions?