[image: image1.png]Cornell University






November 12, 2020 
To:   Project Team
From:
Project Manager 
Subject:  Informational Meeting with Ithaca Fire Department on Warren Hall Project
Project Team:

Project Manager, Cornell: XXXX
Director of CCF, Cornell: XXXX
AHJ – State Project, Cornell: XXXX
Architect: XXXX
Engineer: XXXX
Project Schedule:

Two construction phases – 1930s versus 1950s - one side occupied during construction.

Start Construction: May-June 2021 
Project Completion: 2024
Scope:

Original Building construction: 1933 with addition in 1953 (Time of Mann Library)
Existing GSF: 128,355
Existing NSF: 106,939
Existing Occupancy Classification: B with A-3 on floors B, 1 and 4
Existing Construction Classification: 1B – to be maintained
New Addition GSF: 3,000   Limited to additional penthouse and small vestibule
Life Safety Systems: Update with your facility info similar to the list below
Fire Alarm System – all new fully addressable system – FAAP (Stair A – basement level)
Sprinkler – fully sprinklered upon completion, standpipe all egress stairs and hose connections at intermediate landings, automatic wet system.

Fire Pump – new diesel fire pump in sub-basement of Warren Hall
Fire Department Access – Reservoir Drive
Knox Box – located outside Stair A
FDC – located next to Stair A (Ground level at Reservoir Drive)
EM Power – connecting to Mann Library EM Power

Exhausted Enclosures – No

Chemical Usage – No, Fuel Gases – No, Variances – No
*View an example of a presentation for the State informational meeting HERE
Cornell University is an equal opportunity affirmative action educator and employer.


