## Slide 1: Engineering & Project Management Quality Assurance Program
March 2023

## Slide 2
Owner
  Design Team Selection
  Contractor Selection
  Clear Expectations
Designer
  Excellent Construction Documents
  Inspections Defined During Construction
Contractor
  Execution of Construction
  Contractor Quality Control Process
Who is Responsible for Quality?

## Slide 3: A Case for Quality Assurance
Cornell buildings & renovations are complex
Construction schedules are aggressive
Architect/Engineer team variability
1930s. 84 architectural drawings, 7 electrical , 3 mech, 10 site drawings

## Slide 4
Engineering & Project Management priority
Allocated funding
New position created at beginning of 2023
  Liesl Margolin – Manager
  Based in Facilities Engineering (often on jobsites)
Quality Assurance

## Slide 5
Supplements our Project & Construction Managers
Engages Subject Matter Experts in FE, working towards engagement across FCS
Interfaces with designers of record, commissioning agents, and third-party testing in concert with PMs
A job-specific approach for each Cornell project
Cornell Quality Assurance

## Slide 6
Increased connectivity across Cornell project teams, within Central Facilities, and across campus
Focused Cornell and design team attention on critical project components to ensure success
Strengthened feedback loop to inform future projects via design & construction standards
Quality Assurance Outcomes

## Slide 7: Engineering and Project Management
Integrated Project Delivery
Project Management
Subject Matter Experts
Building Code Experts
Breakdown silos between Project Managers & Subject Matter Experts
Leverage the expertise within FCS
Integrated Teams will deliver even higher performing projects and satisfied stakeholders
Integrated Teams focus efforts on the early stages of a project to optimize change management
Trades/
Maintenance

## Slide 8: Engineering and Project Management
Project Managers, Construction Managers, Facilities Engineering, and
Facilities Management collaborate to infuse quality management throughout the life cycle of a project.
DESIGN
CONSTRUCT
OCCUPY
Design Quality Assurance (Design Review)
Window of Opportunity
Window of Opportunity
Construction Quality Assurance
Window of Opportunity
Learn and Update Design Standards
Primary Area of Intervention
(to-date)
Integrated Project Delivery

## Slide 9
Quality Assurance
In Action

## Slide 10: Weekly Hub Meetings
QA Hub Team as regular point of contact
Rob Murray Eric LePore Hung Phi Tran
Shane Dunn Emily Mix
Updates on upcoming meetings; current progress
Feedback across disciplines, building collective knowledge base

## Slide 11: First Work
QA Manager support to schedule interested Cornell personnel
Allows consistent messaging to contractor
Sets expectations for project
Goal to avoid additional asks

## Slide 12: Observation of Work
QA Manager scheduling of subject matter experts as work is installed
Allows Cornell eyes on work
Opportunity for influence as materials are installed
Especially important for elements that will become concealed or buried

## Slide 13: Shops Walks
Regular walks of project site by Facilities Management
QA Manager support to schedule overlap with Subject Matter Experts
Opportunity to hear concerns and relay as needed

## Slide 14: Cornell Standards
Drainage pipe on-site was specified material
Pipe not preferred by Grounds
CU Project Team discussed impact of change with contractor
Cornell standards updated to reflect preferred pipe

## Slide 15: Project Consultants
QA Manager available to engage Commissioning Agents
Help communicate project progress so Commissioning Agents can plan visits and testing at right time

## Slide 16: Goals/Next Steps
Documentation strategy for field observations
Refine process to update campus standards
Updated PM Checklist incorporating QA

## Slide 17: Quality Assurance Program Manager
Liesl Margolin
lsm232@cornell.edu
cell: (607) 277-0103
Humphreys – 2nd Floor
(or on a jobsite near you)