## Slide 1
Project Management – Professional Development Series
Facilities and Campus Services Engineering and Project Management
October 23, 2024

## Slide 2
Expectations for RFI’s for RFP’s

## Slide 3: Receiving Consultant RFIs
All RFI’s must be submitted to Facilities Contracts via email by the Consultants.
All RFI’s received by Facilities Contracts will be forwarded to the PM along with the RFI Log for responses.
    All questions during site visits must be put in the RFI Log.
    Any questions regarding terms and conditions will be answered by FC.

## Slide 4: Answering Consultant RFIs
PM must answer questions using the RFI log.
  Answers must be clear, concise, limit uncommon acronyms, checked for spelling, grammar, and punctuation.
The RFI Log must be sent to the FC mailbox for final review and distribution.
  Large files for distribution should be sent to FC via Box.
FC will distribute the RFI Log and Blind Copy the PM.
Note: The RFI Log becomes part of the contract documentation.
Remember the only contact during a solicitation period is FC.

## Slide 5: Questions?