## Slide 1: Project Charters: The Foundation of Successful Projects Why project managers should embrace and master the project charter
PMPD Presentation November 12, 2025

## Slide 2
Project Charters
Step #1 in Managing a Successful Project
COMPLETE THE PROJECT CHARTER!!

## Slide 3
Project Charters
What is a Project Charter?
Definition: A formal document that authorizes a project, outlining its objectives, scope, stakeholders, and high‑level requirements.
Purpose: Serves as a reference throughout the project lifecycle for alignment and accountability.
Alignment Tool with sponsors, advocates, and stakeholders
Analogy: Think of it as the “birth certificate” of the project — it officially declares the project’s existence.

## Slide 4
Project Charters
Session Objectives
Understand the role and value of a project charter
Learn the components of our specific template
Identify best practices for gathering information

## Slide 5
Project Charters
Benefits to Project Managers
Establishes PM decision-making authority
Stakeholder buy-in: Facilitates early agreement,
reducing conflicts
Risk reduction: Early identification of potential
constraints, assumptions, and risks.
Serves as a baseline to manage changes

## Slide 6
Project Charters
Where is the template?
Template is automatically loaded into your Trimble project when assigned, can be found in the Documents module, 01 Administration, 01.10 Pre-planning and Intake Materials Folder

## Slide 7
Project Charters
Where is the template?
A link to the project charter can be found in the FCS PM Checklist PD1 Project Launch Checklist.

## Slide 8
Project Charters
Step #1 in Managing a Successful Project
COMPLETE THE PROJECT CHARTER!!

## Slide 9
Project Charters
Best Practices
Populate using information provided by the project advocate in the PACTV process
Engage stakeholders before drafting – Use as your design kickoff meeting agenda
Keep language clear and specific
Get sign-off from all approvers before moving to planning/execution
Use the charter as a living agreement—not a shelf document
Reference for RFP’s and FPARS’s

## Slide 10
Project Charters

## Slide 11
Project Charters
Trimble Data
Start of Communication Plan
PACTV
Engage finance early

## Slide 12
Project Charters

## Slide 13
Project Charters

## Slide 14
Project Charters
Slide into your RFP

## Slide 15
Project Charters
Step #1 in Managing a Successful Project
COMPLETE THE PROJECT CHARTER!!

## Slide 16
Project Charters