## Slide 1: Abatement Program Changes
PMPD
March 26, 2026

## Slide 2: IDIQ for Hazardous Material Testing and abatement monitoring during construction
The current Blankets utilized through the Facilities Environment Resource Group (Dale H.) will no longer be used for Projects.
  They will still used by the FM Group.
The intent of this is to be used Only if the A/E of record is not able to hire a Testing/Monitoring subconsultant when hazardous materials are found during a construction project.
  IDIQ Consultant would only do testing and monitoring

## Slide 3: IDIQ for Hazardous Material Testing and abatement monitoring during construction
This scope of services for the IDIQ is only for:
  Testing and monitoring of suspicious materials found during a project.
  New Construction Material Testing
There will be a $25K limit on any TA's for this IDIQ

## Slide 4: Process
If the ACM requirements are removed from the Design Agreement, language is being added that the Consultant would be required to hire a Testing/Monitoring subconsultant in an expedient fashion if hazardous materials are found.
If ACM is found the A/E should subcontract the required services and an Amendment issued

## Slide 5: Process
If the A/E is not able to obtain the services for this expediently:
The process for the IDIQ would be:
  Contact an IDIQ Vendor for a proposal using our RFP template.
  A TA would be issued to the IDIQ Vendor .
  The A/E of Record is still responsible for the processing of submittals and other consultant required services for abatement.

## Slide 6: Construction Contract
The Contractor who holds the Construction Contract for the project would be responsible to perform the removals via a Change Order.

## Slide 7: Pre & Post Construction Material Testing
For the Pre & Post Construction Survey Material Testing:
  Should be in the A/E Agreement
  If not: An RFP will be provided to use by the PM and A/E to develop the scope and pricing for a TA to be submitted
  If FE is the A/E of record they can't provide these services so the IDIQ must be used.

## Slide 8: QUESTIONS