## Slide 1
FCS Planned Maintenance
Planning Phase
Facilities and Campus Services​
April 2026

## Slide 2: Agenda:
FCS Planned Maintenance – Planning Phase
What makes a successful project?
Planning Strategy
Process Management
  Structured Engagement
  How to Get there from here?
How do we get there from here?
  Document what we Know
  Engage and Document Known Unknowns
  Document Learned Unknowns
Tools and Reports
Notes: Planning Phase:
  FCS Planned Maintenance - FY Plan Socialization
  Process Management
  Reporting and Data Management
  Project Readiness:
    Project Advocate & Campus Stewards Feedback loop

## Slide 3: Planning Makes a Successful Project
Notes: FCS Planned Maintenance – Planning Phase
What makes a successful project?
Clear:
  Scope
  Schedule
  Budget
  Funding Identified - Priority
Aligned Expectations!
Consistency:

## Slide 4: What Does Success Look Like?
Is everyone rowing in the same direction?
What is the problem that is trying to be solved?
Image: “Clock not Flock” Cabrera Lab

## Slide 5: Planning: An Iterative Process
Notes: Create the right conditions to learn!

## Slide 6: Planning: Context is Queen!
Notes: Quoting Risa Mish – A professor of Critical Thinking in Johnson School of Business Management.
“Context is Queen!”
Ask Questions? Documents them.
Make Decisions., Document them.
Leave a trail of breadcrumbs to document the context.

## Slide 8: Planning: Strategy (2+Year Plus Horizon)

## Slide 9: Processes Management: Structured Engagement
Alternating Quarterly Engagement:
Executive – FCS Execution Meeting
  1st month of Fiscal Qtr. (July, Oct, Jan, Apr)
FCS Stewards – Report out Feedback engagement
  2nd month of Fiscal Qtr. (Aug, Nov, Feb, May)
Campus Partners – Socialize & Feedback
  3rd month of Fiscal Qtr. (Sep*, Dec, Mar*, Jun)
  *Alternate: FDRT group discussion, with 1:1 direct discussion
Feb ‘26
Mar * ‘26
Apr ‘26
May ‘26
Jun ‘26
Jan ‘26
Jul ‘26
Aug ‘26
Sep * ‘26
Oct ‘26
Nov ‘26
Dec ‘26
Jan ‘27
FY Q3
FY Q4
FY Q1
FY Q2
FY Q3
Notes: Planning Phase:
  FCS Planned Maintenance - FY Plan Socialization
  Process Management
  Reporting and Data Management
  Project Readiness:
    Project Advocate & Campus Stewards Feedback loop

## Slide 10: How do we get there from here?
Assessment Phase: Data Collection “Known Knowns (20%)”
  Project Planning Update (PPU) (Scope & Proposed Funding)
  Planning Scenario (Schedule)
  Details Page (Order of Magnitude Budget & Additional Context)
  Reporting: Tableau View of FY Planned Projects
Planning Phase: Engage & Document “Known Unknowns (10%)”
  Review of Planned List: Tableau Report
  Steward Engagement Input: Capture Feedback
  Iterative Process: Quarterly Engagement
  Document the “Unknown Unknowns (70%)” adding important context to the project.
Notes: Project Advocates:

## Slide 11: Processes: What We Know
The Details Page:
  Executive Summary
  Purpose & Need
Project Planning Page: (Scope & Funding Source)
Notes: Planning Phase:
  FCS Planned Maintenance - FY Plan Socialization
  Process Management
  Reporting and Data Management
  Project Readiness:
    Project Advocate & Campus Stewards Feedback loop

## Slide 12: Processes: What We Know
The Planning Scenario:
  Timing of Proposed Project Phases
  Timing of Funding Commitments (Sources & Uses)
Notes: The intent here is to provide some structure to the engagement to help it become more proactive vs. reactive.
Document it!
Quote or very own Alex Chevellard: (Paraphrasing a touch) “Trimble is like a back brace. It is painful to wear, but it makes you stand up straight”
The intent here is use Trimble and its reporting capabilities to stand up straight.
The intent of the soft engagement is to allow the Steward time to comprehend and think about the what is the needs and help guide the project toward a successful path.
- FE institutional: knowledge, and building code Expertise
- Allows for the initial visceral reaction to take place on their time and allow space for Curiosity Vs. Judgement

## Slide 13: Reporting: Planning Dashboard
https://tableau.cornell.edu/views/PIMPlannedProjectsDashboard/PlannedProjects
Notes: Planning Phase:
  FCS Planned Maintenance - FY Plan Socialization
  Process Management
  Reporting and Data Management
  Project Readiness:
    Project Advocate & Campus Stewards Feedback loop

## Slide 14: Processes: Document Known Unknowns
Steward Engagement Input:
  Timing of Proposed Project Phases
  Timing of Funding Commitments (Sources & Uses)
Notes: Add a new screen shot

## Slide 15: Reports: Steward Engagement Input (SEI)
Notes: Planning Phase:
  FCS Planned Maintenance - FY Plan Socialization
  Process Management
  Reporting and Data Management
  Project Readiness:
    Project Advocate & Campus Stewards Feedback loop

## Slide 16: Tools & Reports
Tools: Data Entry and Collection
Details Page (Trimble)
Planning Scenario (Trimble)
Cost Estimation – Order of Magnitude Budget (Excel)
Planned Project Status Update (Trimble Process)
Steward Engagement Input (SEI) (Trimble Process)
Project Activation Checklist (Process)
Reports: Sharing of Data
Planning Tool Dashboard: (Tableau)
SEI Report (Trimble)

## Slide 17: Project Readiness: Project Activation Checklist
Scope Review
Budget Review
Schedule Review
Proposed Project Delivery

## Slide 18: Feedback: (FY27 Trial)
Black Box
Expectations of Review
Type of Feeback Responses

## Slide 19
Questions?
Facilities and Campus Services​
April 2026