## Slide 1: Contractor Waste Material Disposal Plan
Cornell University Environment, Health & Safety
Planning for safe, compliant, and properly documented waste disposal

## Slide 2: Why Is the Plan Required?
The plan establishes how project waste will be managed.
Identifies waste expected from the project
Determines who will manage each waste stream
Documents transportation and disposal locations
Covers both regulated and non-hazardous waste
Creates a documented waste-management plan before work begins

## Slide 3: Hazardous Waste: EHS Responsibility
Solvents
PCBs
Lead Paint Chips
Mercury
Any Other Hazardous Waste
Ionizing Smoke Detectors: Am-241

## Slide 4: Universal Waste: R5
Intact Fluorescent Light bulbs
Mercury Thermostats
Batteries
Non-PCB Used oil
Lead Sheeting/Bricks
Glycol: Over 2 55-gallon drums, Vendor Direct Pack On Site

## Slide 5: 🏗️ Construction & Demolition (C&D) waste
The disposal facility, address, phone number, transporter, and estimated quantities are documented.
Keep track of where debris is being discarded and check to see if it is a permitted site.

## Slide 6: Required CWMDP Workflow
Contractor Completes, Certifies and Signs Plans
Contractor Submits to CU Project Manager
CU Project Manager Submits to EHS
EHS Approves
Work Begins

## Slide 7: Contact Information
Josh Wakeman 607-727-6634 jrw66@cornell.edu
Form Submittal: ehscwmdp@cornell.edu
For Projects in Trimble, Instructions for CWMDP Submittal are Provided
For questions contact EHS at 607-255-8200 or AskEHS: https://tdx.cornell.edu/TDClient/42/Portal/Requests/TicketRequests/NewForm?ID=q5sab44D6GI_
https://ehs.cornell.edu/sites/default/files/FRM-CWMDP-Contractor-Waste-Material-Disposal-Plan-IPDF.pdf